# Key Personnel vs Outcome-Based Acquisition: A Shift in Mindset for Agile Delivery

### Training Module: Rethinking Key Personnel in Outcome-Based Agile Contracts

#### Slide 1: Title

Key Personnel vs. Outcome-Based Acquisition
 Aligning Contract Structure with Agile Delivery

#### Slide 2: Why This Matters

- Traditional contracts often focus on individual resumes and named personnel

- Agile delivery depends on adaptable, empowered teams focused on user outcomes

- Misalignment can lead to performance risk, delays, or unnecessary contract actions

#### Slide 3: Key Concepts

- Key Personnel (KP): Named individuals contractually required for performance

- Outcome-Based Acquisition: Contracts structured around results, not inputs

- Agile Software Development: Emphasizes team collaboration, iteration, and user feedback

#### Slide 4: Common Practice vs Agile Need

| Aspect | Traditional KP Model | Agile/Outcome-Based Approach |
| --- | --- | --- |
| Focus | Individuals | Teams |
| Structure | Prescriptive | Flexible |
| Risk Strategy | Lock in resumes | Trust team capability |
| Performance Unit | Person | Team |
| Evaluation | Resumes, Certs | Team experience, delivery history |

#### Slide 5: When Key Personnel Requirements Hurt

- Slows down onboarding or team adjustments

- Requires mods for personnel changes, even if performance is unaffected

- Incentivizes “check-the-box” compliance over results

- Undermines contractor’s responsibility for staffing to meet outcomes

#### Slide 6: When Key Personnel May Be Appropriate

Use KP sparingly, and only when:

- Role is critical to contract governance or stakeholder coordination

- Transition or continuity risk is high

- Program-level management needs to maintain direct relationships

Examples:

- Program Manager

- Technical Integration Lead (across vendors)

#### Slide 7: Contract Type Matters

| Contract Type | KP Relevance |
| --- | --- |
| T&M | Higher need for KP; Government bears more risk |
| FFP / Outcome-Based | Limit KP; trust contractor to staff and deliver |

#### Slide 8: Recommendations

- Shift focus from who to what (outcomes)

- Use team-based evaluation criteria

- Hold vendors accountable for delivery, not resumes

- Limit KP roles to those where continuity is essential

#### Slide 9: Discussion

Ask participants:

- Have you experienced problems with rigid KP clauses?

- What outcomes could you define in place of specifying individual qualifications?

- How could evaluation criteria better reflect team capability?

#### Slide 10: Final Takeaways

- Agile delivery succeeds when we empower teams, not individuals

- Over-specifying KP limits flexibility and undermines accountability

- Use KP intentionally and sparingly, and focus evaluation on ability to deliver outcomes