## Slide 1: Module 3 - Acquisition Strategy
Presented by: [Facilitator Name]
Date: [Session Date]
Notes: Speaker Notes:
This module will explore the essential role of an acquisition strategy in digital service procurement. We'll highlight tools, questions, and approaches that help you build flexible, outcome-oriented strategies.

## Slide 2: Tips for Quality Feedback
High-quality feedback should include:
Specific solicitation references
Proposal page citations
Clear strengths and weaknesses
Risks or missed opportunities
Offeror assumptions noted
Notes: Speaker Notes:
Help vendors see what went well and what to improve — without guessing or reading between the lines.

## Slide 3: Module 3 Performance Outcome
Translate your discovery findings into a well-structured solicitation.
Create acquisition strategy decisions around tradeoffs, evaluation processes, contract structure, and performance metrics which lead to the development of requirements, solicitation factors, and evaluation criteria that support user-centered outcomes and successful vendor partnerships.

## Slide 4: Developing a Successful Acquisition Strategy Sprint 1

## Slide 5: Developing a Successful Acquisition Strategy

## Slide 6: Agenda
Identify how to apply flexibilities within the FAR to develop an acquisition strategy tailored for digital services.
Select appropriate evaluation methods and criteria related to cost, pricing, terms and conditions, cybersecurity, and data rights.
Assess vendor maturity and capability to deliver a digital product based on defined needs and success criteria
Notes: Speaker Notes:

## Slide 7: Why an Acquisition Strategy Matters
Aligns acquisition planning with mission goals
Encourages collaboration early
Supports flexible and outcome-focused delivery
Notes: Speaker Notes:
An acquisition strategy isn’t just documentation—it’s a way to clarify intent and set shared direction across stakeholders. It helps prevent prescriptive solutions and encourages adaptive planning.

## Slide 8: What an Acquisition Strategy Should Answer
What are we buying and why?
Who are the users and stakeholders?
How will we measure success?
What flexibilities can we use?
Notes: Speaker Notes:
Every acquisition strategy should answer the big-picture questions. This sets the tone for everything that follows—from vendor engagement to contract structure.

## Slide 9: Acquisition Strategy vs. Acquisition Plan
Strategy = Vision and direction
Plan = Formal documentation
Strategy informs the plan
Notes: Speaker Notes:
Strategy and plan aren’t interchangeable. The strategy is your living vision; the plan is the formal documentation required later. One feeds the other.

## Slide 10: The Acquisition Plan & Lean Canvas Approach
Why planning matters in digital services acquisitions
FAR requirement vs. opportunity
Lean canvas as a living, strategic tool
Notes: Speaker notes:
Planning isn’t just compliance—especially for digital services, it’s a strategic advantage. The FAR expects acquisition planning proportionate to complexity, but too often plans become “checked boxes.” The lean canvas shifts that: it’s concise, collaborative, and evolves as you learn. Today we’ll put it into action.
Lean procurement canvas: https://www.lap-alliance.org/why-lap/the-lean-procurement-canvas
Create a new Lean Canvas (online tool) https://canvanizer.com/new/lean-canvas

## Slide 11: Why the Lean Canvas?
Concise high-level overview of strategy
Built on Lean Startup “build–measure–learn” cycle
Prioritizes experimentation over heavy upfront design
Aligns stakeholders on trade-offs and vision
Notes: Speaker notes:
The lean canvas comes from startup practice—speed, learning, adapting. For acquisitions, it keeps the team aligned, surfaces assumptions early, and makes trade-offs explicit. It’s not “no planning”; it’s smarter planning that feeds real-time decision making.
Lean procurement canvas: https://www.lap-alliance.org/why-lap/the-lean-procurement-canvas
Create a new Lean Canvas (online tool) https://canvanizer.com/new/lean-canvas

## Slide 12: Using the Lean Canvas to Your Advantage
Stakeholder alignment: surface unfamiliarity and resistance early
Record the “why”: basis for formal acquisition plan and audit trail
Use it as a negotiation and approval artifact
Notes: Speaker notes:
The canvas is both a conversation tool and a historical record. It helps you persuade reluctant stakeholders by making assumptions transparent and showing how decisions tie to mission. When updated continuously, it keeps the acquisition strategy adaptive and defensible.

## Slide 13: Activity – Build Your Lean Acquisition Canvas
Scenario:
Launch a cloud-based veteran benefits portal needing rapid iteration.
Notes: Speaker notes:
Now apply it. Use the scenario to draft a lean canvas. Focus on outcomes, not features. Assign roles (e.g., contracting officer, product owner, user advocate) to ensure different lenses. After drafting, each group shares a critical trade-off they made and how they justified it.
Break into small groups
Scenario: Launch a cloud-based veteran benefits portal needing rapid iteration
Activity Title: "Build Your Lean Acquisition Canvas"
Purpose
Help acquisition professionals apply the Lean Canvas framework to a real or hypothetical digital acquisition problem, reinforcing its value for early strategic planning.
Total Time: 45 minutes
Tools: Zoom breakout rooms, shared Google Doc or Miro/Mural board template, facilitator slides
Learning Objectives
By the end of the activity, participants will:
Understand the purpose and structure of the Lean Canvas
Apply it to a simplified acquisition problem
Recognize how it supports early-stage acquisition strategy thinking
Activity Breakdown
1. Kickoff & Framing (5 minutes)
Facilitator shares slide deck with:
Brief refresher: What is the Lean Canvas? (1-slide visual of the 9 boxes)
Purpose: It’s a tool to quickly capture the key assumptions about an acquisition in one place, enabling faster iteration and alignment.
Facilitator Prompt: “Today, you’ll work in small groups to fill out a Lean Canvas based on a digital acquisition scenario. You don’t need to get it perfect—just start thinking differently about problem framing, users, risks, and possible solutions.”
2. Group Activity – Filling out the Lean Acquisition Canvas Template (25 minutes)
Breakout rooms (3–5 people per group) Each group gets:
A link to a shared editable Lean Canvas template (Google Doc, Mural, or Miro)
A simple, pre-written acquisition scenario (see example below)
Instructions to focus on just 5 key boxes of the canvas:
  Problem
  Customer Segments
  Solution
  Unique Value Proposition
  Key Metrics
Facilitator stays available to drop in and answer questions.
3. Group Share-Outs (10 minutes)
Each group selects one spokesperson to do a 60–90 second walk-through of their canvas highlights:
What problem and user did they focus on?
What solution did they frame?
What was challenging or surprising?
Facilitator captures common themes or insights on a whiteboard or shared doc.
4. Debrief & Wrap-Up (5 minutes)
Facilitator-led reflection:
What stood out from today’s discussion?
How could this approach help early in the acquisition strategy process?
Where do you see this fitting into pre-solicitation planning?
Wrap-Up Tip: Reinforce that the Lean Canvas isn't about precision—it's about shaping assumptions early and building a shared mental model of the problem space.
Example Scenario
Scenario: Launch a cloud-based veteran benefits portal needing rapid iteration.
Materials You’ll Need
Slide with a 1-page Lean Canvas visual
Lean Canvas template (Google Doc or whiteboard tool)
Scenarios
Timer or visual time prompts

## Slide 14: Lean Acquisition Canvas Template
PROBLEM
EXISTING ALTERNATIVES
SOLUTION
KEY METRICS
UNIQUE VALUE PROPOSITION
HIGH-LEVEL CONCEPT
UNFAIR ADVANTAGE
KEY METRICS
CUSTOMER SEGMENTS
EARLY ADOPTERS
COST STRUCTURE
REVENUE STREAMS

## Slide 15: Activity – Build Your Lean Acquisition Canvas
Debrief questions:
What stood out from today’s discussion?
How could this approach help early in the acquisition strategy process?
Where do you see this fitting into pre-solicitation planning?

## Slide 16: Key Takeaways
Acquisition planning is strategic, not just procedural.
Lean canvas keeps decisions visible, gile, and aligned.
Explicitly surface trade-offs, risks, and environmental conditions.
Plan execution: test, source, fund, contract, and select with intention.
Update continuously; use the canvas to build shared understanding.
Notes: Speaker notes:
To wrap up: the acquisition plan isn’t a static document—it’s a living strategy. The lean canvas gives you a disciplined, lightweight way to capture what matters, adapt to new information, and communicate purpose. Revisit it regularly, use it to align stakeholders, and let it drive better, mission-centered acquisitions.

## Slide 17: Common Risks When Developing Solicitations
Why anticipating risks matters
Risk-informed acquisition planning
Exit strategy and stakeholder dynamics
Notes: Speaker notes:
Before you put a solicitation “on the street,” the most effective thing you can do is surface and plan for common risks. That doesn’t mean avoiding risk entirely—it means naming it, understanding its impact, and building mitigations so the acquisition stays aligned with mission outcomes. Today we’ll walk through the top risk areas, exit planning, stakeholder realities, and choices between existing vs. new contracts.

## Slide 18: Risk #1 – Losing End-User Focus
Acquisition is a “product” — end users matter (real users, not just program owners).
Misalignment leads to poor adoption and wasted delivery.
Mitigations: user-centered design, continuous feedback, empowered government product owner
Notes: Speaker notes:
Too many acquisitions center on internal customers or requirements documents instead of the people who will actually use and benefit from the service. Treat the acquisition itself as a product: build with real user input, keep the product vision grounded in user outcomes, and give someone the mandate to own those outcomes.

## Slide 19: Risk #2 – Unclear Product Vision
Vision vague = inconsistent decisions downstream
Details can evolve, but “north star” must be clear
Mitigations: collaboratively define vision, tie all decisions back to it
Notes: Speaker notes:
You don’t need specs for everything upfront, but you do need clarity on what success looks like. A weak vision creates confusion in trade-offs, source selection, and evaluation. Use simple vision statements that guide modular decisions.

## Slide 20: Risk #3 – No Exit Strategy
Default gov’t reactions: add money or time (painful and ineffective)
Need pre-planned paths for non-performance or changing needs
Mitigations: modular contracting, short award periods, separate product/service, transition planning
Notes: Speaker notes:
Exit strategy isn’t pessimism—it’s resilience. If a contract underperforms or requirements shift, you want clear levers for change without dragging the whole program down. Modular awards, short iterations, separation of licenses vs development, and written transition/exit plans give you that agility.

## Slide 21: Risk Matrix – Common Risks, Impacts, and Mitigations
Risk | Consequences | Mitigation Examples
Poorly defined requirements | Scope creep, misalignment | Modular contracting, discovery sprints, SME engagement
Lack of agency technical expertise | Oversight gaps | Early identified participants, contract for verification, analogues
Vendor lock-in | Inflexibility, high cost | Open standards, APIs, exit clauses
Lack of regulatory alignment | Rework, delay | Early security/privacy involvement, compliance timeline
Inflexible contracts | Change-order costs | Agile BPAs, performance-based, optional CLINs
Notes: Speaker notes:
Here’s the core risk/mitigation matrix. Each of these shows up repeatedly in digital services. The common thread: surface the risk early and defend against it with structural choices, not just hope.
Quick check:
Ask participants: Which row reflects your biggest current vulnerability?

## Slide 22: Additional Risk Areas
Risk | Consequences | Mitigation Examples
Lack of user-centricity | Low adoption, user dissatisfaction | Human-Centered Design (HCD), early prototyping, empowered product owner
Integration/interoperability | High enterprise cost, siloed systems | API standards, comprehensive documentation, architecture reviews
Cultural resistance | Stalled progress, project failure | Leadership engagement, change management as a CLIN, internal champions
Security | Data loss, PII breaches, vulnerabilities | DevSecOps practices, continuous monitoring, FedRAMP alignment
Tech obsolescence | High replacement costs, performance degradation | Modular design, tech refresh clauses, industry engagement
Notes: Speaker notes:
These often are less “checkbox” and more systemic: culture, security posture, and legacy technical debt. Effective acquisition strategy weaves these into the plan—not afterthoughts.

## Slide 23: Activity: Discussion
Which risk has tripped up your past procurements most often?
Notes: Whole group discussion - 10 minutes

## Slide 24: Exit Strategy Deep Dive – Challenges & Approaches
Challenge: Lack of clarity on what you're buying → define objectives & success
Challenge: Overly broad scope → modularize, limit performance periods
Challenge: Low contractor engagement → use award-term incentives, sprint alignment
Challenge: Documentation lag → embed in definition of done, iterative delivery
Transition planning as a contractual requirement
Notes: Speaker notes:
We’ve touched on exit strategy—now unpack it. Each challenge has a proactive approach. For example, avoid big-bang scope by using modular increments; motivate contractors with aligned option periods; and ensure documentation isn’t a “end-of-project” dump but part of each iteration.

## Slide 25: Getting the Most from the Contract (Default to Open)
Follow Play 13: “Default to Open”
Open data/public domain (e.g., CC0)
Catalog and publish datasets
Retain rights for custom software and third-party data
Extend warranties beyond performance period
Notes: Speaker notes:
Contracts aren’t just about control—they’re leverage. Defaulting to openness (when appropriate) increases reuse, public value, and reduces future friction. Structure rights so the government can share, adapt, and transition without gatekeeping. Bonus: thoughtful warranties hold producers accountable.
Quick check:
What’s one example of a “closed” contract you’ve seen that could have benefited from a more open approach?

## Slide 26: Stakeholder Engagement – Capability & Cooperation
New approaches may trigger resistance
“Buy small, miss small” – incremental change
Ramp-up agility for organizations new to Agile
Tailor pace to stakeholder maturity
Notes: Speaker notes:
Your stakeholders may not speak “lean,” “agile,” or “modular” fluently. Build their confidence with small wins, phased adoption, and by meeting them in familiar territory before pushing change. This is influence, not coercion—critical for sustained progress.

## Slide 27: Existing vs. New Contracts – Streamline or Start Fresh
Evaluate existing vehicles before new procurement
Questions to ask:
Can it be modified for Agile?
Do stakeholders and contractors have the required skills?
Is scope/magnitude appropriate?
Are orders in scope?
What leverage exists (options, incentives)?
Piggybacking and interagency learning
Notes: Speaker notes:
Not every need requires a brand-new contract. Look for existing agreements, but don’t assume they’re a perfect fit. Assess whether they can flex to agile, whether existing partners are willing, and what gaps need patching. Sometimes a small scoped change proves the approach and paves the way for bigger evolutions.

## Slide 28: Considerations for New Contracts
Make vs. buy decisions
Open source as commercial item (maximize data rights)
Avoid unnecessary investment in data centers (consider SaaS/PaaS)
CLIN design for flexibility
Minimize acquisition magnitude to reduce bureaucracy
Understand regulatory thresholds
Price competition vs complexity
Modular contracting options
Built-in exit strategies
Notes: Speaker notes: New procurements let you bake in good design from the start. Think in terms of flexibility, reuse, and risk containment: right-size the acquisition, use modularity, consider open source, and define clear exit paths so failure doesn’t become catastrophic.
Quick check: Ask the group: Which of these did you skip in past new procurements and wish you’d included?

## Slide 29: Funding & Programmatic Considerations
Question assumptions around scope, legacy, and replacement
Flexible/incremental delivery when full vision isn’t funded
Align budget structure with modular strategy (support timely delivery)
Seek and preserve flexibility in requirements
Contract type tradeoffs: FFP per iteration vs. T&M oversight
Notes: Speaker notes:
Funding isn’t a static constraint—it’s a design variable. If full scope isn’t funded, plan for interim deliverables. The FFP-per-sprint model gives cost predictability while preserving adaptability; T&M gives flexibility but needs tighter oversight.

## Slide 30: State of the Market & Nontraditional Providers
Market research: look beyond familiar vendors
Engage small, 8(a), and niche providers
Use FAR Part 19 flexibilities
Educate new entrants on gov’t processes while keeping terms commercial-like
Leverage peer agency insights
Notes: Speaker notes:
Your competitive landscape expands when you intentionally seek nontraditional and small vendors. Balance helping them navigate government peculiarities with keeping solicitations close to commercial norms—comfort encourages participation. Also, tap other agencies’ research to avoid reinventing the wheel.

## Slide 31: Wrap-Up & Reflection
Risks are manageable when surfaced early.
A strong exit strategy preserves agility.
Stakeholder buy-in requires incremental influence.
Existing vehicles can be powerful if adapted.
Funding, contract type, and market strategy are levers, not constraints.
Notes: Speaker notes:
To summarize: thoughtful risk anticipation, coupled with flexible architecture and stakeholder strategy, makes digital service acquisitions resilient and mission-aligned. Use this content as a checklist before you issue any solicitation.

## Slide 32: Activity: Discussion
What’s one specific change you’ll apply to your next acquisition based on today’s session?
Notes: Whole group discussion - 10 minutes

## Slide 33: Compliance & Other Legal Issues
Notes: Speaker Notes:
In this section, we’ll unpack legal and compliance issues you’ll likely encounter when acquiring digital services. We’ll focus on understanding—not memorizing—so that you can ask better questions and spot red flags.

## Slide 34: What You’ll Learn
Describe intellectual property and your rights as the procuring agency in maintaining those rights.
Recognize the legal considerations that are unique to digital service acquisition.
Describe the potential risks inherent in acquiring digital services and risk avoidance and mitigation methods.
Notes: Speaker Notes:
You’re not expected to become a lawyer, but you should be fluent enough to collaborate with legal and program staff. This will help avoid costly mistakes later in the acquisition lifecycle.

## Slide 35: Why Legal & Compliance Literacy Matters
Prevent disputes, protests, or costly fixes
Reduce vendor lock-in and IP confusion
Align contracts with modern tech realities
Support transparency and reuse in government
Notes: Speaker Notes:
Legal misunderstandings can derail digital projects. The goal here is prevention through awareness and asking the right questions early on.

## Slide 36: What Are Data Rights?
Refers to the government’s rights to use, share, or modify contractor-developed data
Applies to both technical data and software code
Rights are negotiated based on funding source and contract type
Notes: Speaker Notes:
The default isn’t always full government ownership—so you need to know what rights your agency needs and negotiate accordingly.

## Slide 37: FAR Subpart 27.4: Rights in Data and Copyrights
FAR 27.4 is a key framework for balancing Government needs and contractor interests.
Agencies may require data for specific purposes (FAR 27.402).
Contractors have legitimate proprietary interests to protect.
Notes: Speaker Notes: The contractual arrangements we make for data rights fundamentally shape the entire lifecycle of a digital services acquisition. They affect everything from our ability to foster competition down the line, to legal liability, and lifecycle costs. If we don't get this right, we can find ourselves locked into a single vendor or unable to maintain our own systems.
This is why FAR Subpart 27.4 is so critical. It provides the framework for balancing the government's need to acquire and use data with the contractor's legitimate proprietary interests. The FAR recognizes that protecting a contractor's IP is necessary to encourage them to bring their best and most innovative concepts to the government marketplace.

## Slide 38: Government's Goals for Acquiring Data
Obtain competition among suppliers.
Fulfill dissemination & publishing responsibilities.
Ensure utilization of R&D results.
Meet programmatic & statutory requirements.
Meet specialized needs & ensure logistics support.
Notes: Speaker Notes: "FAR 27.402 explicitly outlines the government's legitimate needs for requiring data. As you can see, it's not just about owning everything. Our goals are tied to our mission. We need data to ensure we can get competition in the future, to fulfill our duties to publish research, to ensure the results of our activities are utilized, and of course, to meet statutory requirements and provide necessary logistics support. These are the core reasons we have to be diligent in our data rights negotiations."

## Slide 39: What is "Data" under FAR 27.4?
Data: Recorded information (technical data, computer software). Excludes information incidental to contract administration.
Form, Fit, and Function Data: Identifies source, characteristics, and performance. Specifically excludes source code, algorithms, and flow charts.
Restricted Computer Software: Privately funded, trade secret, commercial/confidential, or copyrighted.
Notes: Speaker Notes: Before we go further, it's essential to be on the same page with the terminology. FAR 27.401 gives us these key definitions. 'Data' is a broad term. It's any recorded information, whether it's technical data or computer software. It's important to note what it's not: it doesn't include routine contract admin information.

## Slide 40: Common Data Rights Categories
Type | Description
Unlimited Rights | Full use, reuse, modification rights
Government Purpose Rights | Use for government, not for resale
Limited/Restricted Rights | Heavily constrained—typically used in COTS
Notes: Speaker Notes:
Don’t assume. Check what’s in the contract, and make sure rights align with mission needs (like code reuse or auditability).

## Slide 41: Funding and Rights
Government-funded: Government typically gets Unlimited Rights.
Contractor-funded: Government typically gets Limited or Restricted Rights.
Mixed funding: Government gets Government-Purpose Rights.
Contractors must assert and mark proprietary data. Failure to do so can result in the government receiving unlimited rights.
Notes: Speaker Notes:
This is the core principle that ties funding to data rights. It’s a simple concept, but the details can be complex.
If the government fully funds the development, we generally receive Unlimited Rights to the data. We can use, modify, and share it as we see fit.
If the development is entirely at the contractor's private expense, we receive Limited or Restricted Rights. This means we can use it for internal purposes but can't disclose it to a competitor.
In the common scenario of mixed funding, we get Government-Purpose Rights. This allows for internal use and specific external uses, but only for government purposes.

## Slide 42: Balancing Incentives and Mission
Government's Goal: Not complete ownership, but sufficient rights for mission needs.
Contractor's Incentive: Retain IP ownership to pursue commercial applications, fostering innovation.
Government's Benefit: Leverage license rights for continuity, interoperability, and reuse.
Applies to both hardware and digital deliverables, including custom code and open-source components.
Notes: Speaker Notes: The purpose of FAR 27.4 is not to give the government absolute ownership of everything. It's about a balanced approach. We want to acquire sufficient rights to meet our mission needs—nothing more, nothing less. This approach also creates incentives for our contractors. By allowing them to retain IP ownership, they can pursue commercial applications of the work they do for us, which in turn encourages them to innovate and bring better solutions to the government.

## Slide 43: Activity: Poll
True or False?
The government always owns the source code if it pays for development.
Notes: Speaker Notes
Use Zoom polling

## Slide 44: Activity: Poll
True or False?
The government always owns the source code if it pays for development.
False
Notes: Speaker Notes
Use Zoom polling
Answer: False – depends on contract terms.

## Slide 45: Intellectual Property (IP) and Custom Development
IP is negotiable in custom software contracts.
Use Statements of Objectives (SOO) to encourage reusable code.
COs should work with counsel to include the right clauses.
Notes: Speaker Notes:
When you’re buying custom software, the government has more leverage to negotiate IP terms. The goal is long-term sustainability and reuse.

## Slide 46: Open Source: Opportunity & Risk
Open Source Software (OSS) can reduce cost and increase flexibility.
Licensing varies—ensure it's compatible with gov use.
Still requires maintenance, support, and risk planning.
Notes: Speaker Notes:
Open source ≠ free of cost or risk. Always review licenses, especially if using OSS in mission-critical systems.

## Slide 47: Software Licensing: Key Considerations
What is being licensed: product or service?
Are licenses seat-based, usage-based, or enterprise-wide?
Do licenses include support, security updates, etc.?
Notes: Speaker Notes:
Licensing can be deceptively complex—especially when it impacts future flexibility or operations. Work with legal and CORs to ensure clarity.

## Slide 48: Cloud Contracts & Data Compliance
Who controls the data in the cloud?
Are FedRAMP requirements met?
Where is the data stored? (Domestic vs foreign)
Are exit strategies in place for data portability?
Notes: Speaker Notes:
Cloud changes everything—especially around data access and transfer. A well-written contract protects your agency’s long-term access and compliance.

## Slide 49: Legal Liability in Tech Contracts
Software defects, data breaches, outages
Limitations of liability are often requested by vendors
Work with legal to negotiate appropriate caps and remedies
Notes: Speaker Notes:
Digital systems introduce unique risks. You’ll need to balance vendor requests with agency protection—especially for critical systems or sensitive data.

## Slide 50: Know When to Bring in Counsel
Custom development or shared IP
Data rights concerns
Cloud storage of sensitive data
Third-party tools with unclear licensing
Any protest risk or performance dispute
Notes: Speaker Notes:
If something feels off or unfamiliar, loop in your agency counsel. Early consultation can prevent long delays and rework later.

## Slide 51: Final Takeaways
Legal compliance isn’t just a checkbox—it's foundational.
Understand data rights, IP, and licensing before signing.
Use legal tools to protect mission outcomes and avoid vendor lock-in.
When in doubt: ask early, not later.
Notes: Speaker Notes:
The best contracting officers are strategic collaborators. Your awareness of these issues helps you steer projects toward mission success, not legal landmines.

## Slide 52: Activity: Scenario Discussion
Your agency is procuring a new cloud-based platform. The vendor offers limited data rights and proprietary encryption. What questions would you raise before award?
Notes: Use breakout rooms or whole-group discussion. 20 minutes total (10 &10)
Have learners identify:
Legal risks
Data access concerns
Licensing red flags
Questions for legal or CORs
Facilitator: Themes to look for:
Government Access & Ownership of Data
  Theme: Who owns the data, and how can the government access and use it?
Licensing & Intellectual Property (IP) Risks
  Theme: Are the licensing terms overly restrictive or ambiguous?
Proprietary Encryption or Technology Lock-In
  Theme: Is the vendor using technology that prevents interoperability or creates dependency?
Data Security & Compliance Obligations
  Theme: Does the vendor’s approach meet federal data security standards?
Legal & Contractual Clarity
  Theme: Is legal involved early enough? Are terms clearly defined?
Roles & Stakeholders
  Theme: Who else should be involved in risk mitigation?
Bonus: Stretch Thinking
Facilitator can also encourage learners to go beyond compliance and think strategically:
How can we future-proof this acquisition?
Should we include data portability or exit strategy clauses?
Can we negotiate rights to use the platform IP in other government contexts?

## Slide 53: Multi-Vendor Contracts
Notes: Speaker Notes:
In this section, we’ll explore what it means to manage not just a single vendor, but a full delivery ecosystem—one that promotes flexibility, fairness, and performance in modern digital services.

## Slide 54: Learning Objectives
Understand dynamics of competition and collaboration in multi-vendor contracts.
Identify strategies to promote fairness, trust, and transparency.
Recognize risks and mitigation strategies.
Apply real-world examples to acquisition planning.
Notes: Speaker Notes:
These learning objectives focus on practical knowledge. We’re not just discussing compliance—we’re building strategic capacity to manage complexity and enable better digital outcomes.

## Slide 55: What are multi-vendor contracts?
Use IDIQs, BPAs, or modular contracting
Enable agility and resilience
Require active oversight—not set-it-and-forget-it
Example: VA’s CEDAR & SPRUCE Contracts
Notes: Speaker Notes:
Multi-vendor contracts are becoming essential for complex, iterative work. But they introduce new challenges around vendor coordination, fairness, and performance oversight.

## Slide 56: Why Modular + Multi-Vendor Works
    Aligns with Agile and iterative delivery
    Reduces vendor lock-in
    Supports performance improvement
    Encourages parallel delivery
Notes: Speaker Notes:
This approach supports scaled agile frameworks where multiple vendors deliver components that contribute to a shared product vision. It's powerful but demands coordination.

## Slide 57: Activity: Poll
How many of you have worked on a contract with multiple vendors before?
Notes: Speaker Notes
Use Zoom polling
10 minutes for whole group discussion

## Slide 58: Scaling Agile Delivery
Each team manages its own backlog
Shared cadence & coordination points (e.g., sprint reviews)
Success factors: clear vision, role definition, integrated feedback loops
Notes: Speaker Notes:
Managing multiple vendors requires synchronized planning, backlog refinement, and regular touchpoints—just like managing multiple Agile teams.

## Slide 59: Key Insight
“You’re not just managing contracts. You’re managing a marketplace.”
Fair opportunity = real competition
Transparency = trust
Feedback = continuous improvement
Notes: Speaker Notes:
Vendor marketplaces require stewardship, not just oversight. Without clear signals of fairness and feedback, vendors disengage—and you lose innovation.

## Slide 60: Culture as an Operational Lever
Government tone shapes vendor behavior.
Build trust through:
  Quarterly syncs
  Transparent debriefs
  Constructive tone in meetings
Notes: Speaker Notes:
Agencies that treat vendors as adversaries often get defensive, rigid behavior in return. A culture of partnership improves delivery outcomes.

## Slide 61: Equity in Vendor Capabilities
Not all vendors have the same experience.
To support small or new vendors:
  Simplify task order formats
  Offer due diligence calls
  Consider splitting tasks for accessibility
Notes: Speaker Notes:
If your process unintentionally favors large incumbents, you lose out on newer, more modern players. Leveling the playing field improves vendor diversity and results.

## Slide 62: Structure for Shared Success
Use shared Definition of Done (DoD) and QASP
Publish task order forecasts and draft RFPs
Include vendors in retrospectives
Standardize templates
Notes: Speaker Notes:
Process and structure support trust. This is especially important in environments where multiple vendors deliver modular components.

## Slide 63: Vendor Collaboration Index (VCI)
Rating | Description
5 – Exceptional | Leads or enhances collaboration
3 – Satisfactory | Participates without friction
1 – Unsatisfactory | Blocks or avoids coordination
Measured By:
Cross-vendor responsiveness
Joint retrospectives
Technical integration
COR/PO feedback
Notes: Speaker Notes:
If collaboration is key to success, it should be evaluated. VCI is a useful way to recognize—or correct—behavior across vendor teams.

## Slide 64: Bottom Line
Multi-vendor success is not self-managing
Requires intentional culture, clarity, and structure
Treat vendors as partners, not just interchangeable parts
Notes: Speaker Notes:
Successful multi-vendor environments are designed—not left to chance. It takes work, but the payoff is a more resilient, adaptive delivery ecosystem.

## Slide 65: Activity: Discussion (optional)
What one thing could you do to improve collaboration on your next multi-vendor effort?
Notes: Whole group discussion - 10 minutes

## Slide 66: Activity: Scenario Discussion
You’re managing a task order competition where only two vendors submit responses. What might have gone wrong? How would you adjust?
Notes: Instructions: Small group discussion (10–15 min), then report out. (10-15 min)
Speaker Notes: This scenario helps learners apply the fairness and equity concepts. What structural changes could lead to more competition?
Expected Participant Responses
1. Overly Complex Task Order Requirements
What to listen for:
  "The RFP was too long/technical/dense."
  "The instructions were unclear or burdensome."
Facilitator insight: Complex formats, unclear instructions, or outdated templates can intimidate or exhaust smaller vendors. Look for awareness of readability and formatting issues.
2. Misalignment with Vendor Capabilities
What to listen for:
  "The scope didn't match vendor strengths."
  "We required past performance in a narrow niche."
Facilitator insight: Requirements may unintentionally favor incumbents. Encourage thinking about how to structure work to attract a wider range of qualified vendors.
3. Unrealistic Timelines
What to listen for:
  "The response window was too short."
  "We dropped the task order around a holiday or at fiscal year-end."
Facilitator insight: Compressed timelines can exclude smaller vendors without dedicated proposal teams.
4. Lack of Market Awareness or Engagement
What to listen for:
  "We didn’t host a Q&A session or industry day."
  "There was no prior market research or vendor engagement."
Facilitator insight: Agencies must actively signal upcoming opportunities and cultivate interest. Forecasting helps vendors plan and prepare.
5. Overly Restrictive or Biased Evaluation Criteria
What to listen for:
  "The criteria required very specific past government experience."
  "There were hidden preferences for an incumbent solution."
Facilitator insight: Encourage participants to reframe evaluation criteria around capability and potential, not just history.
6. Lack of Transparency or Trust in the Process
What to listen for:
  "Some vendors felt the same vendors always win."
  "We never share debriefs or redacted winning proposals."
Facilitator insight: Transparency builds trust. Silence or opacity discourages future participation.
Facilitator Tips for Probing Further
Ask: “How might a small or non-traditional vendor interpret this solicitation?”
Ask: “If only 2 out of 8 vendors bid, what might that signal about equity?”
Prompt teams to think: “How would you adjust your next task order to fix this?”

## Slide 67: Case Study Activity: Solution Evaluation with SWOT Analysis
Notes: Speaker Notes:
This is the session where you will introduce this part of threaded case scenario.

## Slide 68: Developing the Solicitation Sprint 2

## Slide 69: Developing the Solicitation

## Slide 70: Agenda
Develop key elements of a digital service solicitation, including a Statement of Objectives (SOO), appropriate award procedures, and outcome-oriented evaluation factors.
Evaluate how pricing structures, key personnel requirements, and emerging technologies such as AI may impact solicitation strategy and vendor response.
Notes: Speaker Notes:

## Slide 71: Strategic Planning & Execution in Digital Acquisitions
Traditional procurement methods often fall short in digital contexts.
Agencies need Agile, mission-aligned acquisition strategies.
Emphasize outcome-driven planning and flexible documentation.
Case-based learning explores tradeoffs and alignment.
Modern tools like AI enhance planning and decision-making.
Notes: Speaker Notes:In today’s complex and fast-paced procurement environment, traditional approaches—relying on rigid requirements and long timelines—can’t keep up. This unit focuses on helping you lead digital acquisitions using strategies that are agile, mission-oriented, and grounded in practical tools. The goal is to build skills that blend foundational contracting knowledge with modern execution tools.

## Slide 72: How to Write a Statement of Objectives (SOO)
Shifting to Outcomes-Based Acquisition
Notes: Speaker Notes: We’ll explore what a SOO is, when to use it, how to prepare, and best practices for drafting one that enables vendor-driven innovation and better outcomes.

## Slide 73: What is a SOO?
High-level objectives and desired outcomes
Enables vendor innovation
Focuses on what the government wants, not how to do it
Notes: Speaker Notes: A SOO outlines what the government wants to achieve, not how to achieve it. This encourages vendors to propose innovative and flexible solutions tailored to those objectives, unlike the prescriptive nature of a traditional Statement of Work.

## Slide 74: When to Use a SOO
Vendor-driven solutions desired
Outcomes are iterative, Agile, or evolving
Innovation and continuous improvement are needed
Scope is service-oriented with flexible execution
Notes: Speaker Notes: SOOs are ideal when you're looking for creativity, especially for services or digital solutions that evolve over time. They’re perfect for iterative work, like agile development or continuous improvement contracts.

## Slide 75: Preparation Before Writing
Engage early with:
Technical leads
End users
Legal, finance, and contracting
Define product vision and desired outcomes
Notes: Speaker Notes: Preparation is essential. Involve key stakeholders early to align on the mission, define what success looks like, and ensure compliance with all necessary guidance.

## Slide 76: Understand BANT Framework
Budget: Confirm funding is in place.
Authority: Identify decision-makers.
Need: Align to mission and urgency.
Timeline: Identify constraints and priorities.
Notes: Speaker Notes: Use the BANT framework to check your acquisition readiness. A well-developed SOO begins with clarity around these four critical elements.

## Slide 77: Policy and Guidance Check
Review:
FAR Part 37
FAM/FAH
DOSAR
Agency-specific templates and guides
Notes: Speaker Notes: Make sure your SOO complies with all applicable policies. FAR Part 37, for instance, supports performance-based acquisition, which is the foundation of the SOO format.

## Slide 78: Key Sections of a SOO
Background
Scope
Objectives
Deliverables
Performance Standards/Metrics
Constraints/Assumptions (optional)
Notes: Speaker Notes: In the next slides, we’ll go over the key elements of a SOO.

## Slide 79: Background
Briefly describe the program, mission need, or problem to solve.
Summarize the current environment (technical, organizational, or operational).
Mention any prior efforts, pilots, or legacy systems relevant to the effort.

## Slide 80: Scope
Describe the general nature of the work without prescribing specific solutions.
Identify key users, stakeholders, or beneficiaries.
Include any known constraints (e.g., regulatory, technical stack, geographic limits).

## Slide 81: Objectives
List 3–6 clear, outcome-based objectives the vendor must meet. Each objective should be:
Measurable and aligned with mission outcomes
Flexible enough to allow for vendor innovation
Examples: Improve the user experience of the visa application portal.
Reduce FOIA request processing time by 30%.
Deliver a functional MVP within 90 days of contract award.

## Slide 82: Deliverables
Identify expected high-level deliverables (e.g., MVP, user research report, roadmap, sprint demos).
Focus on outputs and outcomes, not prescriptive tasks.

## Slide 83: Performance Standards/Metrics
Define how performance and success will be evaluated.
Include relevant KPIs, service levels, or acceptance criteria.
Align metrics with the objectives listed above.

## Slide 84: Constraints / Assumptions (Optional)
Identify known dependencies (e.g., data access, systems integration).
Include mandated frameworks or compliance requirements (e.g., Section 508, FedRAMP, FISMA).
Note any technology preferences, constraints, or assumptions critical to planning.

## Slide 85: Best Practices for Writing a SOO
Keep concise: ~15 pages or fewer
Focus on outcomes, not detailed solutions
Use clear, plain language
Involve contracting early
Align with modular acquisition if applicable
Notes: Speaker Notes: Aim for clarity and brevity. Focus on measurable results and leave room for vendors to propose the best method. Coordinate early with your contracting team to ensure alignment.

## Slide 86: Common Pitfalls to Avoid
Writing a SOW disguised as a SOO
Overloading with technical specs
Vague or unmeasurable objectives
No clear success criteria
Notes: Speaker Notes: Avoid the temptation to revert to detailed instructions. Focus on the "what" and define success metrics. These are essential to evaluating proposals and measuring contractor performance.

## Slide 87: After the SOO is Drafted
Review with:
  Legal
  Contracting
  Program leadership
Use it to:
  Guide industry engagement (e.g., draft RFP, industry day)
  Enable vendors to propose SOW or PWS in response
Notes: Speaker Notes: After drafting, share the SOO for internal review. Then use it externally to engage with industry, gather feedback, and let vendors develop their SOW or Performance Work Statement in response.

## Slide 88: Final Thoughts
A well-written SOO:
Empowers vendors and supports better outcomes
Drives innovation and mission alignment
Builds a strong foundation for performance-based acquisitions
Notes: Speaker Notes: SOOs are powerful tools when done right. They not only promote innovation but also help the government achieve better mission outcomes. Use them thoughtfully and strategically to deliver real value.

## Slide 89: Activity: Drafting a Statement of Objectives (SOO) For Agile Services
Scenario Prompt:
Your agency needs a new platform for tracking and managing stakeholder engagement across multiple programs. The current solution is outdated, with poor user experience and no mobile support. You want a cloud-based solution built iteratively using Agile methods, with a strong focus on usability, accessibility, and performance.
Notes: Speaker notes: Today, you'll work in small groups to quickly create a SOO based on a shared scenario. The goal isn’t perfection—it’s to practice shifting your mindset from prescribing how to do the work to describing what needs to be accomplished.
Facilitator guide: https://docs.google.com/document/d/1XUQe96cyaFgEKRBXTRe4tjGN7x-94o2l-s1A7x5IHdw/edit?usp=sharing

## Slide 90: Activity: Drafting a Statement of Objectives (SOO) For Agile Services
Each group drafts a quick SOO including:
Background: Why the project is needed
Scope: High-level overview of the desired work
Objectives: Desired outcomes (not tasks)
Deliverables: What the contractor is expected to produce (in outcome terms)
Performance Standards or Metrics: How success will be measured
Constraints or Assumptions (optional): Known limitations or contextual information
Notes: Speaker notes: Can use the provided template or create their own doc: https://docs.google.com/document/d/1XUQe96cyaFgEKRBXTRe4tjGN7x-94o2l-s1A7x5IHdw/edit?tab=t.bnpm7z5xdpht

## Slide 91: Activity: Drafting a Statement of Objectives (SOO) For Agile Services
Report Out & Debrief
Each group shares 1–2 highlights:
A strong outcome-based objective
One performance metric they proposed
One thing they struggled with when writing the SOO
Notes: Speaker notes: Facilitator prompts discussion:
"What helped you shift from tasks to outcomes?"
"How did you define performance without over-specifying?"
"What would you take back to your real-world writing?"

## Slide 92: Understanding FAR 37.6: How Does Agile Methodology Fit Into Federal Acquisitions?

## Slide 93: How Agile Principles Align with FAR 37.6
Outcome-Focused: Both prioritize delivering mission results, not checking boxes.
Flexibility: Contracts should allow for evolving needs—just like Agile sprints.
Collaboration: FAR supports early engagement; Agile thrives on shared understanding.
Iterative Delivery: FAR enables incremental releases aligned with continuous improvement.
Notes: Speaker Notes:
Let’s look closer at how Agile maps to key tenets of FAR 37.6. From focusing on end goals to enabling collaboration and adaptability, the alignment is clear. Progressive acquisition and iterative delivery—key features of Agile—are supported within the FAR framework when properly structured. These strategies give agencies more control and insight into project progress without sacrificing compliance.
While the fit between Agile and FAR 37.6 is strong, agencies must still operate within legal guardrails. Work closely with procurement and legal experts to ensure compliance—especially when structuring contracts that support flexibility and iterative delivery. When done well, this balance creates the space to innovate while staying aligned with regulations.

## Slide 94: FAR 37.6 & Agile: A Natural Fit
FAR 37.6 focuses on performance-based acquisitions
Emphasizes outcomes over process
Agile also values outcomes, adaptability, and user feedback
Both support flexible, mission-aligned delivery
Notes: Speaker Notes:
FAR 37.6 doesn't name Agile explicitly, but the spirit of Agile is embedded in its guidance. It calls for performance-based acquisitions that emphasize results, not rigid methods. That’s the core of Agile too—delivering value through continuous iteration, feedback, and improvement. As we walk through this comparison, think about how you can structure acquisitions to prioritize outcomes while allowing room for learning and change.

## Slide 95: Key Personnel vs Outcome-Based Acquisition
Notes: Speaker Notes:
Welcome! In this section, we’ll explore how the traditional focus on key personnel in federal contracts can clash with Agile delivery. We'll rethink how we evaluate and structure teams for modern, outcome-based acquisitions.

## Slide 96: Why This Matters
Traditional contracts often emphasize named individuals and resumes.
Agile delivery requires flexible, cross-functional teams.
Misalignment can cause delays, performance risk, and unnecessary contract modifications.
Notes: Speaker Notes:
Federal contracts have historically focused on specific individuals—requiring named resumes and roles. But Agile thrives on dynamic, collaborative teams. If our contract structure locks us into specific people, we risk slowing down delivery or missing the mark on outcomes.

## Slide 97: Key Concepts
Key Personnel (KP): Named individuals required for contract performance.
Outcome-Based Acquisition: Contracts focus on results, not inputs.
Agile Development: Prioritizes collaboration, iteration, and user-centered delivery.
Notes: Speaker Notes:
Before we go further, let’s level-set on key terms. Key Personnel are individuals contractually named as essential. Outcome-based acquisition flips the focus to what needs to be delivered—not how or by whom. Agile supports this shift by emphasizing delivery by empowered, adaptable te

## Slide 98: Common Practice vs. Agile Need
Aspect | Traditional KP Model | Agile/Outcome-Based Approach
Focus | Individuals | Teams
Structure | Prescriptive | Flexible
Risk Strategy | Lock in resumes | Trust team capability
Performance Unit | Person | Team
Evaluation | Resumes, certifications | Team experience, delivery track record
Notes: Speaker Notes:
This side-by-side view highlights the tension. Traditional KP models assume individuals drive performance. In contrast, Agile depends on teams that evolve with the work. Our acquisition strategies need to reflect that shift.

## Slide 99: When Key Personnel Requirements Hurt
Delays onboarding and team adjustments
Requires contract mods even when performance is unaffected
Encourages compliance over outcomes
Undermines vendor accountability for team performance
Notes: Speaker Notes:
Overuse of KP clauses can slow progress and penalize change—even when the team is still delivering. Worse, it can shift responsibility away from the vendor for assembling a capable team.

## Slide 100: When Key Personnel May Be Appropriate
Use KP roles selectively:
When continuity or governance is critical
For stakeholder coordination or program-level leadership
Examples:
Program Manager
Technical Integration Lead (esp. in multi-vendor environments)
Notes: Speaker Notes:
That said, there are times when KP clauses make sense. Program-wide leadership or integration roles where relationships or continuity are essential may justify a named individual—but these should be the exception, not the rule.

## Slide 101: Contract Type Matters
Contract Type | KP Relevance
T&M | Higher KP relevance; government bears more risk
FFP / Outcome-Based | KP should be minimized; focus on delivery, not individuals
Notes: Speaker Notes:
Contract type influences how much KP matters. In T&M environments, the Government has more oversight and risk—so there may be more need to identify specific personnel. In outcome-based contracts, the focus shifts to what’s delivered—not who delivers it.

## Slide 102: Recommendations
Shift focus from who to what (outcomes).
Use team-based evaluation criteria.
Hold vendors accountable for delivery, not resumes.
Limit KP to essential continuity roles only.
Notes: Speaker Notes:
To better align with Agile, we recommend moving away from resumes and toward results. Trust vendors to staff and manage their teams, and evaluate them based on their track record—not individual certifications.

## Slide 103: Activity: Discussion
Have you encountered challenges with rigid KP clauses?
What outcomes could you define instead of specific qualifications?
How could evaluation criteria better reflect team capability?
Notes: Whole group discussion - 15 minutes
Speaker Notes:
Let’s open it up for discussion. What have you experienced in the field? Where might outcome-based criteria have been more effective than personnel-focused ones?

## Slide 104: Final Takeaways
Agile delivery succeeds when we empower teams, not just individuals.
Overuse of KP requirements reduces flexibility and accountability.
Use KP clauses intentionally and sparingly.
Evaluate vendors on ability to deliver, not just on who they assign.
Notes: Speaker Notes:
To wrap up: Agile contracts should enable teams to adapt, improve, and deliver value. Overly rigid KP clauses get in the way. Let’s evolve our acquisition strategies to support delivery, outcomes, and agility.

## Slide 105: Artificial Intelligence (AI) in Procurement
Notes: Speaker Notes:
AI is more than a buzzword—it’s a powerful tool already reshaping operations in both private and public sectors. Procurement professionals need to understand its potential and limitations in acquisition strategy.

## Slide 106: What Does “AI in Procurement” Really Mean?
Procuring AI: Buying tools and services responsibly
Using AI: Automating workflows and gaining insights
Powering Procurement: Elevating procurement to a strategic function
Notes: Speaker Notes:
This goes beyond just purchasing AI. It’s about embedding AI capabilities into how procurement functions at every level—from analysis to decision-making.

## Slide 107: How AI Supports Acquisition Strategy
Planning
Market research
Risk management
Contract development
Performance tracking
Notes: Speaker Notes:
AI has the power to impact the full acquisition lifecycle. Let’s look at a breakdown of functions and the types of AI that support them.

## Slide 108: AI Functions in Acquisition Strategy
Function | AI’s Contribution | Type
Market Research | Trend/vendor analysis | Predictive
Lifecycle Costing | Sustainment cost forecasts | Predictive
Contract Drafting | RFPs, PWSs, justifications | Generative
Risk Identification | Supplier risks, disruption scenarios | Predictive
Demand Forecasting | Anticipates needs | Predictive
Performance Mgmt | Predicts delays, supports planning | Predictive
Notes: Speaker Notes:
Different types of AI are suited for different acquisition tasks. Predictive AI helps with planning and pattern recognition, while generative AI assists in content creation.

## Slide 109: Predictive AI in Procurement
Uses machine learning to spot patterns
Forecasts needs and risks
Enables proactive planning
Reduces manual analysis
Notes: Speaker Notes:
Predictive AI is especially helpful for making sense of large datasets. It helps acquisition teams stay ahead of problems instead of reacting to them.

## Slide 110: Activity: Discussion
What types of data do you wish you could better analyze or predict in your acquisition planning?
Notes: Whole group discussion - 10 minutes
Speaker Notes:
Let’s open it up for discussion.

## Slide 111: Generative AI in Procurement
Produces content (e.g., drafts, summaries)
Useful for documentation-heavy processes
Can suggest alternative strategies
Requires quality data inputs
Notes: Speaker Notes:
While powerful, generative AI has limits. It can’t replace strategic thinking, but it can assist by reducing documentation time and increasing consistency.

## Slide 112: Key Limitation – Judgment Still Matters
AI can’t replicate ethical, creative, or contextual thinking.
Humans remain responsible for strategy and decisions.
AI is a support tool—not a replacement.
Notes: Speaker Notes:
AI will never replace procurement professionals. Your expertise, judgment, and leadership are still essential to ensuring AI is applied responsibly and effectively.

## Slide 113: Recent Policy Changes
EO 14179 (Jan 2025): Streamline AI procurement, national AI strategy.
AI Action Plan (Jul 2025): Infrastructure, workforce, reform.
OMB Memos M-25-21 & M-25-22: Oversight, high-impact use, responsible contracting.
Notes: Speaker Notes:
Federal AI policy has rapidly evolved. You’re not on your own—there is guidance and direction to follow.

## Slide 114: Key Considerations for Procurement Leaders
Don’t outsource strategy—use AI to support it.
Prioritize data quality and governance.
Write smarter AI-related contracts.
Build team skills in analytics and strategy.
Shift focus from transactions to strategic value.
Notes: Speaker Notes:
These considerations are essential for any agency beginning or expanding its use of AI in procurement. Skills and governance matter as much as the tech itself.

## Slide 115: Case Study Activity: Evaluating Data Security Solutions with SWOT & Cost Estimation
Map out the key stakeholders in the case, using Milestone 1.
Notes: Speaker Notes:
This is the session where you will introduce this part of threaded case scenario.

## Slide 116: Running a Successful Evaluation Sprint 3

## Slide 117: Case Study Activity: Designing a Solicitation Strategy
Notes: Speaker Notes:
This is the session where you will introduce this part of threaded case scenario.

## Slide 118: Evaluation Criteria Overview
Select a Technical Team with Necessary Skills
Notes: Speaker Notes:

## Slide 119: Agenda
Evaluate Agile vendors using solicitation criteria, oral presentations, and past performance to assess alignment with Agile practices and technical requirements.
Design and apply evaluation strategies that incorporate down-selects, interactive techniques, and tradeoff approaches to support fair and best-value acquisitions.
Deliver effective post-evaluation feedback that builds trust, strengthens future proposals, and aligns with FAR guidance.
Conduct strategic vendor negotiations that clarify assumptions, manage risks, and secure best-value outcomes in digital service procurements.
Notes: Speaker Notes:

## Slide 120: Purpose of Evaluation Criteria
Evaluation Criteria ensure:
Transparency & Fairness
Objectivity & Accountability
Efficiency & Value for Money
Risk Management
Public Confidence & Legal Protection
Notes: Speaker Notes: Well-crafted evaluation criteria enable a fair and transparent process. They help manage risk, ensure public confidence, and legally protect the acquisition outcome. Without clear criteria, source selections risk challenge and inconsistency.

## Slide 121: Evaluation Methods Overview
Comparative Evaluation
  Side-by-side comparison of proposals
  Flexible & efficient—suited for Agile and iterative efforts
Best-Value Trade-Off
  Balances price & non-price factors
  More structured—used for complex, mission-critical procurements
Notes: Speaker Notes: Choosing the right evaluation method is key. Comparative evaluation offers speed and flexibility—ideal for agile and commercial solutions. Best-value trade-offs provide deeper documentation and risk analysis—better for high-risk, complex acquisitions.

## Slide 122: Best Practices for Evaluation Criteria
Clarify requirements & procurement objectives
Engage stakeholders early.
Categorize & prioritize criteria (technical, management, cost).
Assign weights & use clear, measurable standards.
Separate past performance (reliability) from past experience (innovation).
Notes: Speaker Notes: Best practices start with stakeholder engagement and a deep understanding of what matters most for the mission. Criteria should be clear, measurable, and aligned with both risk appetite and mission impact. Always distinguish between past performance and past experience—they serve different purposes.

## Slide 123: Key Takeaways
Clarify requirements & procurement objectives
Agile acquisition emphasizes flexibility, collaboration, and user value
Multi-phased, interactive evaluation is key
Match evaluation method to procurement goals
Thoughtful criteria drive fairness and mission success
Hybrid evaluation models are powerful tools
Notes: Speaker Notes: To close: Agile acquisition and modern evaluation methods enable better outcomes for the mission. A phased, interactive process helps us assess vendor fit beyond static proposals. Choosing the right evaluation method—and crafting strong, mission-aligned criteria—are keys to success.

## Slide 124: Technical Evaluation Tips for Agile
Techniques for Evaluating Agile Contractor Capability
Notes: Speaker Notes:

## Slide 125: Why Agile-Specific Evaluation Matters
Agile requires iterative planning and delivery.
Traditional evaluation methods may miss key capabilities.
Goal: Assess true Agile fluency, not just proposal polish.
Notes: Speaker Notes: Evaluating Agile contractors means assessing their ability to deliver working software iteratively, engage end users, and adapt quickly. This requires going beyond traditional technical narratives and digging into how teams actually plan, build, test, and learn.

## Slide 126: Agile Acquisition Overview
Agile acquisitions start with traditional steps: need definition, market research, alternatives analysis
Diverges after strategy selection—focuses on:
  Flexibility
  Collaboration
  Iterative validation
  "Show, don’t tell" evaluation
Notes: Speaker Notes: Agile acquisition builds on familiar procurement steps but quickly shifts to a user-centered, flexible approach. We prioritize working solutions and collaborative validation, rather than long written documentation. Agile also changes how we evaluate vendors—favoring what they can show, not just what they say.

## Slide 127: Agile Source Selection Process
Multi-phase "Down-Select":
  White paper submission → early screening
  Interactive evaluations: demos, solution walkthroughs, team presentations
Collaborative Negotiation (Alpha Contracting)
        Co-development of PWS, implementation plan, QA metrics
Notes: Speaker Notes: Agile acquisition uses a phased evaluation approach. We start with lightweight submissions and move to interactive evaluation. Once a vendor is selected, we co-develop key documents together—driving alignment and ownership of outcomes.

## Slide 128: Use Oral Presentations Strategically
Use to assess Agile knowledge and delivery maturity.
Include oral presentation intent in solicitation language.
Conduct post-competitive range to ensure fairness.
Record and tightly control sessions.
Notes: Speaker Notes: Oral presentations can be a powerful tool to distinguish between teams that understand Agile in theory and those that can apply it in practice. Clearly define how you’ll use these presentations and include them as part of your evaluation criteria.

## Slide 129: Agile-Integrated Evaluation Criteria (Sample Factors)
Factor 1: Performance Work Statement tied to Agile
Factor 2: Product Development Roadmap with iterations
Factor 3: Notional Quality Control Plan with Agile metrics
Notes: Speaker Notes: Integrating Agile into your technical evaluation factors ensures that vendors must show how their process aligns with Agile delivery. These examples show how to evaluate for contract management, communication, release planning, and quality measurement—all in an Agile context.

## Slide 130: Ask Agile-Specific Questions
Sprint planning & release cycles
End-user engagement
Lessons learned & adaptation
Agile team composition
Configuration management
Talent alignment with product vision
Notes: Speaker Notes: You want more than a glossy proposal—you need to understand how the team actually works. Ask questions that expose their discipline in Agile execution, responsiveness to feedback, and how they tailor the team to the project’s needs.

## Slide 131: Evaluate Demonstrated Agile Experience
Include past performance in Agile delivery
Request samples (e.g., code, sprint outcomes)
Emphasize iterative delivery, user testing, MVP success
Notes: Speaker Notes:
Make Agile experience a formal evaluation factor. Ask for concrete examples—like delivered code or user-tested iterations. This allows you to see not just what they’ve done, but how they’ve delivered value through Agile.

## Slide 132: Keeping Work In-Scope Post-Award
Align scope with Product Vision & SOO.
Make Agile framework explicit in solicitation.
Use MVP definition, service levels, and metrics to guide refinements.
Notes: Speaker Notes:
FAR permits post-award refinements if the work remains within scope. Defining scope around a Product Vision and using Agile delivery frameworks allows requirements to evolve while staying within contract boundaries. Include Agile expectations up front to avoid protest risk.

## Slide 133: Structuring the SOO for Agile Success
Define outcomes, not prescriptive tasks.
Fix timeframe, allow offerors to propose sprints.
Define outcomes, not prescriptive tasks.
Fix timeframe, allow offerors to propose sprints.
Notes: Speaker Notes:
A well-structured SOO sets broad outcomes, establishes schedule boundaries, and invites

## Slide 134: Consider a Technical Exchange Meeting
Why hold a technical exchange meeting?
Opportunity to engage SMEs and stakeholders (future evaluators) to help increase their buy in for the process
Walk through the strategy, especially if you are using any innovative strategies that need to be socialized (orals, industry days, challenges)
  Who will be involved and what are the roles?
  Do they have any feedback on how to make it better?
Consider an important question: is what we are trying to achieve with this solicitation and evaluation process actually realistic?

## Slide 135: Before the Source Selection Meeting
Some things to do to prepare yourself:
Individual touch points with all the candidates - help them understand their responsibilities and what you’re going to do to make the process efficient
Is a meeting with chief counsel required?
Ensure there is approval from their supervisory chain - being on an evaluation team can take a lot of time and effort
Do you require a dedicated space for the evaluation?
  If so, get on that early!

## Slide 136: Before the Source Selection Meeting
Some things to do to prepare your evaluation team:
Train them on the acquisition (what are you buying, why are you buying it, how it will be procured)
Any relevant learnings from market research
What success looks like (definition of done)
Characteristics of ideal outcomes
How the source selection process will work
  Do they need to keep notes
  Will debriefings be offered
  What to do if they have questions
What is being evaluated and what is not

## Slide 137: What if the program office is not prioritizing the evaluation process?
Limit the period of performance
Escalate the issue
Find success (and failure) stories from similar acquisitions
Document the file!

## Slide 138: Activity: Tech Evaluation Team Checklist
Instructions: Let’s build a checklist.
Notes: Speaker Notes:
Activity: Tech Evaluation Panel Checklist
There is a accompanying pdf handout for this activity – Technical Skills Assessment – Survey – Fillable Form
INSTRUCTIONS
Building off of the what you learned earlier in the program, items and the resources you reviewed in the online learning, we will build a checklist of ways to determine the technical evaluation panel’s skillset relative to the digital service they will be asked to evaluate.
What questions would you add to the list? What other techniques might you use?
You should post additions to the checklist in chat.

## Slide 139: Mapped your instructions to your evaluation criteria? Created guides and/or tools to help your evaluation team complete their responsibilities? Met with chief counsel to get guidance on how to run your source selection without creating bias or increasing the odds of a protest? Requested the program begin thinking about evaluation team members
Evaluation Criteria Recap:

## Slide 140: Six Traits of Effective Evaluation Team Members
Thorough knowledge of the domain, products & services
Strong oral and written communication skills
Ability to work cooperatively and professionally to come to a consensus
Has the knowledge and appreciation to protect source sensitive information
Free from personal conflicts of interest
Available and with bandwidth to dedicate to completing the source selection

## Slide 141: Negotiating with Vendors
Presented by: [Facilitator Name]
Date: [Session Date]
Notes: Speaker Notes:

## Slide 142: Agenda
Consider the intended outcomes of negotiating public sector contracts
Review negotiation basics
Practice strategies and techniques to help you determine appropriate trade-offs
Notes: [Read First]
We start to talk about going from the planning to solicitation through award.
Talk about negotiating tradeoffs.
What are we doing; what are we trying to achieve when we negotiate
What are some of the basics of negotiating
Practice some techniques to help to determine tradeoffs
[Then Slide … “to recap”]

## Slide 143: What is the purpose of negotiation in government contracting?
Save the Government $
Acquire the right product/service
Help both parties arrive at an acceptable outcome
Ensure you are hiring the correct contractor
Notes: Speaker Notes: [We’re going to start with an activity. You can only answer 1 – do not say “it depends”]
[read the question and then]
[Read all 4 to the class]
[Just drop the answer into the chat]
---
1) Yes, we do want to save the gov $. Primary negotiating objective? Not necessarily. Could be
2) Of course, but we should not be negotiating with contractors that we haven’t already determined are the right fit (ideally w/ best value)
3) Ding ding ding
4) You shouldn’t be negotiating with someone that isn’t the right contractor … not saying they’ll earn the ultimate deal, but you’re negotiating with the right purpose, so our purpose is to arrive at an acceptable outcome

## Slide 144: Is it a good thing when contractors make a profit?
Yes or No?
Notes: Speaker Notes: [Read the question; drop answers in the chat]
Who thinks it’s yes; or no …
Sure, most people will answer yes, but most people want to try and limit their expenses …
Repair on your home etc. Going to cost 5K, but bid is 7.5K. You likely don’t want to pay 2.5 more …
But, profit is motive, profit is incentive.
What does a good contractor do with profit ideally? Pose to the group?
Reinvest in their product (R&D) / company
Compensate high quality people
Very important for a company to make profit … no innovations on that iphone, etc.
Healthy profit v. unhealthy profit … there’s a balance there. No one wants to get screwed.
I’m getting married … wedding planner … lots of different thoughts … 20% less on a “party” v. “wedding” … bilked

## Slide 145: What is the ultimate objective in negotiating a government contract?
Get the lowest possible cost.
Squeeze the contractor for everything they’re worth.
Get all of our objectives and terms incorporated into the final deal.
Arrive at a win-win outcome that supports both the government and the contractor.
Notes: Speaker Notes: [Read the title question]
Different than the purpose question … drop your answers in the chat.
[Read all four options]
4 is the right answer, but when you meet with your team, does #4 always play out … no, no it doesn’t.
Gov will draw a hard line, especially with recompetes … you’ll accept lower prices or you don’t get the contract.
Contractors also not innocent … “gov has oodles of $’
The issues come when the bruises from an unhealthy negotiation can ride through the entire PoP, on another contract, etc.
If you win through brute force, relationship will be hard, performance will be hard
Win/win is good. Feel good; but not great. Work in a healthy environment moving forward.
Thanks for contributing … definitely some gray area…

## Slide 146: Negotiation Concepts
BAFO = Best and Final Offer
Win-Win vs. Win-Lose
Walk Away Point
Notes: Speaker Notes: Let’s review some negotiating concepts real quick.
[Read the four]
BAFO – tons of negotiation strategy (not today’s class). You don’t lead with the price you want to achieve. First # isn’t going to be where it ends up, wish we could cut through the noise … sometimes you will see that.
With digital services, negotiation is important. We’re not buying commodities … we’re not buying PPE, right. Ex: if there’s a ton of inventory, give us your BAFO.
Versus .. If we’re doing a website build, probably don’t want a BAFO … want to talk through w/ them, make sure they understand the scope / the requirement.
---
BATNA – anyone heard of this? When does this come into play …
You’re in a situation where you cannot come to agreement and mutuality likely not to be achieved. “best case scenario in the event the worst case happens”
Ex: working w/ incumbent, and just can’t get there on exercising an option.”
the batna would be a 6 months extension at the current price rate so they can go out an recompete. Need to have a batna as a fall back plan … could be a descoped version of something to give you time to go back out to the market.
Important to have this; have your leadership sign this off … don’t want to be in a situation where something needs to be turned off (vital systems), etc.
---
Win-win v win-lose
Want to get to win-win but … we can’t always.
We don’t want vendors feeling like they are losing; will create ill will
---
Also need that walk away point; vendors will have one. Gov should to – maybe a price level, minimum security standard …
Don’t lead with your walk away point – normally. You need to know what that is though
Lot of this will depend on minimum functionality; must haves, etc.

## Slide 147: General Tradeoffs in Government Contracting
Price
Contract type
Delivery schedule
Business terms and conditions
Labor mix
Notes: General tradeoffs in Govcon:
Read all of them, then explain:
Price – pay a little bit for more service. Is price that important? Sometimes, but sometimes willing to spend more to get a better product
Contract type – could convert a contract from labor hour to a fixed price; or vice versa; could be a contractor preference. Anyone ever do this? These discussions help you learn their rationale.
Delivery schedule – another big trade off … for anyone working on time sensitive contracts, willing to pay more for faster performance and delivery
Business terms and conditions – intellectual property is a big one; delivering something custom or w/ unique processes and you want data rights, Contractor says I’m going to charge you a premium since I could have traded on the market. You as gov could say, we’ll let you maintain the IP and you could go resell it, but we want you to cut your costs by 25%
Labor mix – you have a top line number you can’t exceed, you can get there by looking at your labor mix, how many associates you have on here … make sure it’s not top heavy … partner and director roles … seeing a lot of those … these guys don’t do a lot of work on your project. Work normally coming from mid level folks. Ask them what they are doing … in office? On sprint meetings? If they are active, sure … but better be a defensible position. Reduce overthead!
a really good agile Labor mix - you'll see a heavy developer costs lots of ui ux rates anywhere from $90 to $200 an hour, maybe a little higher but, again, you want to be paying the Doers not the administrators and these types of service contracts.

## Slide 148: What types of trade-offs do we make when buying digital services?
Security vs. Access/Convenience
Security vs. Uptime/Availability
Regulations/Protections vs. Efficiency/Burden
Cost vs. Feature/Benefit/Service
Cost vs. Quality
Cost vs. Effort/Resources
Utility vs. Design
Personalization/Customization vs. Scale/Applicability
Privacy vs. Transparency
Notes: Ask: Any ideas? Features, security, compliance?
Ask: What would be a technical tradeoff specific to digital service?
Real life example … teenager buys a volvo versus a Porsche
Back to digital … mvp versus gold plated solution; beta builds; implementation time (pay to load up your engineer team, if you can get that process implemented earlier)
---
Security vs. Access/Convenience … 2factor authentication is more secure but it take a bit of time … protecting pii
Security vs. Uptime/Availability … cloud … high availability … you can get it, but more expensive
Regulations/Protections vs. Efficiency/Burden …
  creating a fixed price type of construct for agile software development, we always would prefer to have fixed price contracts, but don't you think we could be more efficient in an agile development project if we were only paying Labor hours? Probably – but now you need a product owner actively manage that contract.
Cost vs. Feature/Benefit/Service … no brainer. Want the best service for your constituents, may be more expensive.
Cost vs. Quality … higher quality > last longer; reservice costs lower; others may want quantity over quality …
Cost vs. Effort/Resources
Utility vs. Design … important tradeoff in user experience; kind of goes back to the login … sacrifice design over utility? A negotiation
Personalization/Customization vs. Scale/Applicability … former costs more but may be easier to scale, etc.
Privacy vs. Transparency … talking about data transparency; not pii

## Slide 149: Not just evaluation …
User wants and needs
Program wants and needs
Regulatory requirements and best procurement outcomes
During product roadmap development
During sprint/iteration planning
Notes: Speaker Notes: But how will you know?
Not just doing tradeoffs when we’re doing eval and negotiation
Doing w/ users and needs
with program and their needs
with policies/regulations – should it be part of my contract; is there a permissible exercise of authority
[Back to slide]

## Slide 150: Trade-offs don’t make themselves…
Make a list of all the features or attributes you want
  User stories are a great resource for this
Identify any features that are critical or non-negotiable
  “Must points”
Identify issues that are open to concession
  “Give points”
Identify issues that are weak points for your position
  “Avoid points”
What remains are features/attributes that may or may not be delivered
  “Bargaining points”
Notes: Speaker Notes: Going from our list of attributes to the must, give, avoid & bargaining points is not always straightforward. We can use some techniques to assist us. Namely...
User stories are great. Example: figure out your user story related to an absolute minimum viable feature … back to the wedding example
[then read slide]
Another example: back to acquisition … you’re behind on palt, towards end of fiscal, you need this on contract; contractors know you’re not going to be as hard in September as you are in November, so figure out what you can give and can’t give. Maybe don’t talk about cost … focus on something else
All of this points back to a need to continuously do market research … why you’re in this class, you understand digital services, this industry, so come time for negotiating, tradeoffs, okay
So how do we do it?

## Slide 151: Trade-Off Matrix
Notes: Speaker Notes:
How can you maximize the attributes involved in a tradeoff?
Use a tradeoff matrix
Sit down with program office
What can you trade off and cannot
Cost, Time, and Scope … the iron triangle
Things you must meet, things you adjust, things you accept
Cost – do you have a fixed budget? MUST MEET
Budget flexible – you can then adjust
Time – does it have to be on schedule? No … you can adjust
Matrix helpful when prepping for negotiation

## Slide 152: Project Trade-Off Matrix
Instructions:
Place one checkmark (✓) per row and per column.
Quality is assumed to be fixed.
Complete the sentence:
Priority Area: | Must Meet | Adjust | Accept
Cost |  |  | 
Time |  |  | 
Scope |  |  | 
"Since we must meet _____[Priority #1], we will adjust _____[Priority #2] as necessary and accept the resulting _____[Priority #3]."

## Slide 153: Using Trade-Offs to Prioritize Features
Notes: Speaker Notes:
This is a more familiar quad maxis …
Difficulty on one axis; value on another axis.
How difficult is a feature v. how valuable
Ex: top right, really hard to achieve but very valuable = don’t trade off
Ex: not valuable; not difficult … can give it away; or be cute and fake em out …
Things that are valuable and very difficult, hard to get; things not difficult but valuable, can get those

## Slide 154: Activity: Use A Trade-Off Matrix to Help Determine What Matters Most
Use One of the Matrices to Prioritize the Features of your Group Project
Take 15 minutes to discuss as a team.
Assign one member to provide a two minute debrief on what matrix you choose and why you chose it.
Notes: Speaker Notes:
Breakout rooms for … choose a matrix, assign a member to come back and tell us why you picked that matrix … and use it to do some tradeoffs you’re going to make on your capstone project.
What matrix worked … what’s on your x axis v. y axis.
---
Come back … how was the dialogue? This is important …
Let’s go from one Capstone group to another …
---
When we wrap, hope you got a sense, if you haven’t yet, people take positions … positions get personalized … natural emotion, but not always the right emotion. Some folks will feel more strongly about other features, etc.

## Slide 155: Preparing for the Negotiation:: How to Achieve the Win

## Slide 156: Who Do You Want on Your Negotiation Team?
Team Leader
Technical Analyst
Price Analyst
Business Analyst
Legal
What characteristics are most desirable in these roles?
Notes: Speaker Notes:
You’ll need these people.
it's really important that you have somebody who is there that can sign the contract to who can execute the deal
and it's always a really important question to ask the other party, do you have somebody here today that can accept this deal and sign off
if you don’t, you're not negotiating.
If not, terminate the meeting
Both parties need signatory

## Slide 157: Who Do You Want on Your Negotiation Team?
Pre-Negotiation: Put yourself in their shoes
  What constraints do they have?
  What pressures do they have?
  What do they need to feel or be successful?
During Negotiation: Ask open-ended questions
  What if…
  Would you consider…
  How would it impact…
Notes: Speaker Notes:
It’s all about finding the pressure points
[read off the slides]
Asking questions … get good feedback …
ALSO FEEL FREE TO TAKE A BREAK
Source: https://www.karrass.com/en/negotiation-strategies-tactics-how-to-negotiate-better-deals

## Slide 158: Factors that Influence the Ability to Make Trade-Offs
Other party’s bargaining power
  Incumbent vs. new competitor
  Business size and status
  Competitive field
  Uniqueness of the product or service
Information Symmetry
How well do you know what you’re buying?
Time and Schedule Constraints
If the program needed it yesterday…
Scarcity, logistics, location
Notes: Speaker Notes:
[Review THE SLIDE]
Information symmetry – market research
Strategic market research – will know more about a market/industey
Tactical market research – specific product
Last one – think about PPE during COVID …
Source: https://www.karrass.com/en/negotiation-strategies-tactics-how-to-negotiate-better-deals

## Slide 159: Wrap-up: Consider these questions:
What result do you feel is most reasonable based on the available information?
What is the most desirable result that you could reasonably expect to achieve on this issue?
What is the least desirable result that you would be willing to accept on this issue?
Notes: Speaker Notes: Pro Tip - pretend one of your least important issues is a big deal, and then concede it to get something you want.

## Slide 160: The Power of Debriefings
Notes: The Art of Post-Evaluation Feedback in Digital Services Procurements

## Slide 161: Agenda
Define debriefings and other post-evaluation feedback methods.
Recognize the benefits of effective feedback.
Describe tools and techniques to deliver high-quality feedback.
Notes: Speaker Notes:
These objectives will help ground our discussion. We’re focused not just on compliance, but on building stronger, more effective relationships with the vendor community.

## Slide 162: Why Feedback Matters
Vendors invest time and resources to bid — they deserve meaningful feedback
Poor feedback increases protest risk
Effective feedback builds trust and improves future proposals
Notes: Speaker Notes:
Think about the last time a debrief went poorly. Was it really about the award, or the way it was communicated?
Reflection Prompt
Have you ever seen a protest that could’ve been avoided with better communication?

## Slide 163: Feedback Builds Trust
Done well, post-evaluation feedback can:
Build industry trust
Defend the integrity of your process
Improve future vendor participation
Notes: Speaker Notes:
Digital service vendors expect transparency and agility. When we treat feedback like a conversation, we create space for learning on both sides.

## Slide 164: Debriefings vs. Other Feedback
Debriefings (FAR Part 15):
Pre-award: Why a proposal was eliminated
Post-award: Strengths, weaknesses, rationale
Other methods:
Simplified Acquisitions (FAR 13): Brief explanation, if requested
Schedules (FAR 8.4): Same as FAR 13
Task/Delivery Orders: Required over $5.5M
Notes: Speaker Notes:
Understand which rules apply. Outside of FAR Part 15, COs have flexibility — but transparency is still key.

## Slide 165: What to Avoid
Don’t:
Use FAR Part 15 terms in simplified acquisitions
Disclose competitor proposals
Compare offerors directly
Share proprietary info
Notes: Speaker Notes:
Stick to what’s allowed and avoid opening protest pathways. Use plain, respectful language tailored to the situation.

## Slide 166: Benefits of Doing It Right
Well-handled debriefings:
Show that evaluation was fair
Give insight into future improvement
Build a stronger tech vendor community
Notes: Speaker Notes:
Let’s address these concerns head-on. Most protests come from silence, not transparency.

## Slide 167: Activity: Poll
What’s your biggest concern about debriefs?
A) Saying too much
B) Saying too little
C) Not knowing what’s allowed
D) Time constraints
Notes: Speaker Notes
Use Zoom polling

## Slide 168: What Vendors Want to Know
Common Questions Vendors Have:
Did the agency understand our solution?
Did we miss something important?
Was the evaluation consistent with the solicitation?
Notes: Speaker Notes:
Vendors aren’t just looking for compliments — they want insight so they can do better next time.

## Slide 169: Digital Service Specific Feedback Tips
In digital service acquisitions, evaluators should:
Understand Agile and HCD
Recognize modular approaches
Be aware of bias toward traditional methods
Notes: Speaker Notes:
Modern proposals don’t always look like traditional ones. Make sure evaluations keep up with practice.

## Slide 170: Feedback as Two-Way Conversation
Ask vendors:
What did or didn’t work for you?
Why did you bid?
Would you bid again?
Notes: Speaker Notes:
This builds trust and gives us actionable insight to improve future RFPs and evaluations.

## Slide 171: Slide-Based Debrief Setup
Include:
Ground rules (e.g., no comparisons)
Summary ratings (your proposal only)
Key evaluation findings
Areas for improvement tied to the solicitation
Notes: Speaker Notes:
Even if you only deliver verbal feedback, preparing a few slides helps clarify your message and reduce risk.

## Slide 172: Final Takeaways
Post-evaluation feedback is essential to modern procurement.
Builds trust, reduces protests, improves vendor quality.
Be transparent, respectful, and tied to the solicitation.
Feedback is not a threat — it’s a tool.
Notes: Speaker Notes:
If there’s one message to leave with: Feedback isn’t just an obligation — it’s a powerful strategy for better results.

## Slide 173: Activity: The Power of Debriefing
Scenario Prompt: You just wrapped up a post-award debriefing. The vendor was disappointed, quiet, and didn’t ask any questions. You stuck to the script — you provided all required info, but the session felt cold and one-sided.
Notes: Facilitation Format: Small group breakout
Introduction (5-10 min): Present the scenario verbally or on a slide. Emphasize the relational role of debriefs — not just compliance. Ask: "Has anyone experienced a debrief like this?"
Small Group (15 min): Break into 3–5 people per group. Use 1 slide with the 3 questions:
What could you say or ask to help the vendor walk away with value?
What could you say to turn it into a trust-building moment?
How could you encourage them to bid again?
Share-Out (15 min): Call on 2–3 groups to share highlights. Summarize effective phrases or techniques that emerge.
ILT Facilitator Notes:
Emphasize the tone of debriefings: it’s not just compliance — it’s an opportunity to strengthen the acquisition ecosystem.
Tie the discussion back to templates included in Module 3 Sprint 3 self paced learning (e.g., include a “Vendor Feedback” moment in their own draft debriefing agendas).
If time allows, have learners write a short “Closing Statement” they would use in a real debriefing and get peer feedback.

## Slide 174: Activity: The Power of Debriefing
Now, imagine you could “rewrite the ending” of that debriefing.
What could you have said or asked to:
Help the vendor walk away with value?
Turn the conversation into a trust-building moment?
Encourage them to bid again?
Notes: Facilitation Format: Small group breakout

## Slide 175: Questions?

## Slide 176: Thank you
tact information
Feedback survey link (if available)
Contact information
Feedback survey link (if available)