# Activity: Create a Sprint Backlog

Module 1, Sprint 2

Time: 45–60 minutes
Audience: Federal procurement professionals (1102s) learning Agile & HCD
Activity Type: Small-group breakout + share-out
Goal: Practice writing user stories and building a prioritized Sprint Backlog based on a realistic digital services project.

### Scenario: Improving Disaster Assistance Request Portal

The fictional Federal Emergency Solutions Agency (FESA) is launching a new digital portal to help citizens request disaster assistance after major storms, floods, or fires.

FESA’s current form-based system is slow, hard to use on mobile, and often results in incomplete applications. The new system must support:

- Mobile-first design

- Identity verification

- Real-time eligibility feedback

- Document upload

- Accessibility for screen readers

- Multilingual support

FESA wants to release a Minimum Viable Product (MVP) in 2 months. Your cross-functional team has one sprint to get started.

### Materials

- User story template (e.g., “As a [user], I want to [action] so that [goal].”)

- Sprint backlog worksheet

- Markers, sticky notes, or shared digital whiteboard (e.g., Miro, Jamboard, Google Slides)

- Scenario brief (above)

### Instructions (Facilitator-led)

#### ⏱️ 0–10 min: Intro & Setup

- Briefly review what a Sprint Backlog is: a prioritized list of tasks or user stories the team commits to completing in a sprint.

- Introduce the scenario and templates.

- Form groups of 3–5 participants.

#### ⏱️ 10–35 min: Group Work

Each team will:

- Identify 3–5 user roles (e.g., “disaster survivor,” “FESA caseworker,” “accessibility reviewer”).

- Write user stories based on the needs outlined in the scenario.

- Estimate effort (use T-shirt sizing: S, M, L if no experience with story points).

- Prioritize which user stories would make it into the first sprint.

- Fill in the sprint backlog worksheet.

Encourage teams to consider Agile and HCD principles:

- What is the MVP?

- What can they validate early through feedback?

- Are stories accessible and user-centered?

#### ⏱️ 35–50 min: Share-Out

Each group presents:

- 2–3 key user stories

- Their priorities and rationale

- Any trade-offs they discussed

- Facilitator captures themes on a shared board.

#### ⏱️ 50–60 min: Debrief

- What was challenging about breaking down the work?

- How did thinking in user stories shift your perspective from traditional requirements?

- How could procurement shape a contract to allow this kind of work?

### Learning Objectives

By the end of this activity, learners will be able to:

- Translate project goals into user-centered backlog items

- Understand how to prioritize work for a sprint

- Recognize how procurement can enable iterative delivery and HCD-aligned outcomes

## User Story Template

Structure: As a [role], I want [functionality] so that [goal].

- Role: Who is the functionality for?

- Functionality: What do you want it to do?

- Goal: Why is this functionality needed?

Example:

As a screen reader user, I want to navigate the form using a keyboard and screen reader so that I can apply independently.

## Sprint Backlog Worksheet

Priority: High / Medium / Low — based on user impact, dependencies, or MVP goals.

Estimated Effort: Use T-shirt sizing (S = small, M = medium, L = large) if the team is new to Agile.

Notes: Any considerations, dependencies, or technical constraints.

| User Story | Priority | Estimated Effort | Notes |
| --- | --- | --- | --- |
| Template: As a [role], I want [functionality] so that [goal]. |  |  |  |