## Slide 1
Implementing Agile in Government
Traci Walker, USDS

## Slide 2
We need to bridge the gap between the government and digital solutions
Photo credit: https://www.flickr.com/photos/blmoregon/11442393906/
Notes: Voice Over:
We are trying to transform the way the government builds solutions for its citizens. USDS is committed to making great products and hiring great people - but we cannot do it alone. For the majority of the systems that have to be updated or built we must contract out that work – and the procurement process can be one of the biggest roadblocks.
I do not think of contracting for agile software development as a service contract though, I view it as a mechanism for transporting user needs into digital outcomes.
Real tangible product, code and data is what we are purchasing – not hours of development or comprehensive test and project plans
If we are able to flip the lens on how we view procurement and think of it in the same way we think of the digital service outcomes we want – the complexity falls away and we are able to navigate the process of applying regulation and laws that were not written for a tech world.

## Slide 3
“GALLOPING GERTIE” Tacoma Narrows Bridge
Notes: VOICE OVER: In order to carry on the theme of a mechanism for transportation, I like to think of the contracts as the bridge between our current state and where we want to go - or the outcome we want to achieve – and we as contracting professionals must know how to design the correct “contract” bridge for the situation
We sometimes think that by planning everything in advance we will have a better solution - but that does not work for technology. We document all of the requirements that the system must do and sometimes take 2-3 years for this process in an attempt to lesson the risk or to try to cover every contingency.
Take the Tacoma Narrows Bridge for example- many years were spent engineering and building it- and it built as the third longest suspension bridge however it was only built as a two lane road- which proved to be its downfall, literally, as the high winds eventually caused it to wobble and collapse - thus earning the name Galloping Gertie –
even when we try to control everything - we can still have failed outcomes. This is where agile methodologies come into play.
But Traci – if we don’t write it all down and plan for it – how can we make sure we’re getting what we asked for?
Plans are important but theory can easily fall apart when it becomes a reality in end users hands.

## Slide 4
The majority of the digital transformation
work needs a safer path
Notes: VOICE OVER: To avoid costly structured contracts – the counter proposal is to throw together something quick and cheaply in an effort just to get coding – This bridge certainly gets people from one side of the canyon to the other- but I think only the bravest of us want to cross it- the seasoned experts are charging that way- or my co-workers the US Digital Service.
BUT, for the majority of the rest of the work that needs to undergo digital transformation – we need a safer path. We are still the government and there are restrictions and risk that we must account for in our contracts - and accountability to the taxpayers to uphold competition, get best value solutions, and spend our investments wisely.

## Slide 5: Structuring Contracts to Support Digital Service Delivery

## Slide 6: CHANGES IN ACQUISITION STRATEGY
Delivery Based Acquisitions: A move forwards MVPs, Pilots, and Prototypes
Using a Statements of Objectives rather than detailing requirements
“Firm Fixed Price” per iteration i.e. Scrum Sprint, Kanban Cycle
Notes: Agile and Performance based contracting align so you don’t have to detail contracts (JM)

## Slide 7: Digital Service Procurement Principals
Design procurements to enable mission success; focusing on the outcome you want for end users
Separating Technical Requirements from Contract Requirements; Technology is ever-changing yet contract scope, period of performance, and price should remain fixed
Technology enhancements do not “end” just because the period of performance does

## Slide 8: Digital Service Procurement Principals
Focus on Delivery Based Acquisition; pay for results not time
Budgets should be viewed as investments into finding the best technological solution; pursue it to the extent that it continues to derive value
Buy small, build small, fail small; set up your contract for a quick win then determine how to scale the success

## Slide 9: Digital Service Procurement Principals
Acquisition of digital services should leverage the efficiency of commercial contracting; best practices for digital services are defined by the commercial industry
Buy Agile software development as a repeated process for the delivery of working product
Rate previous performance on the quality of delivery as an indicator for future performance

## Slide 10: New methods = new language
Waterfall Contracting | Agile Contracting
Individual Labor Categories | Agile Teams
Labor Rates or FFP completed system | New Unit of Measure: FFP Per Iteration
One Final End Solution | Repeated process for functional product
Full Solution Released (IOC/FOC) | Release Management / Minimum Viable Products
Maintenance becomes Steady State | New development / bugs / enhancements prioritized equally as User Stories
New/Changed Features = Modifications for New Cost/Schedule | New features = longer schedule to completion or reprioritization of effort underway
Formal Past Performance | Performance Retrospectives
Project Management | Product Owner
Full scoped out requirements | “Just in Time” Requirements in User Stories

## Slide 11: Industry Engagement
Notes: However it’s not just contracts that need to be changed…

## Slide 12: INDUSTRY ENGAGEMENT
Lowering friction for new vendors to enter market
  Accelerated GSA Schedule 70 “FastLane”, DUNS/Sam.gov
New contracting vehicles:
  18F’s Agile BPA, SalesForce Agile Integration Service BPA, DHS FLASH
Notes: We recognize that in order for more qualified vendors to enter the market, we need to support them.

## Slide 13: INDUSTRY ENGAGEMENT
Use the agency mission and digital transformation as a call to arms to reach new providers
  Companies in this space are often motivated by what problem they can solve
  ROI can be measured in “feels” over “$$”

## Slide 14: CHALLENGE YOURSELF
The right contract is one that bridges agency mission to desired outcomes with the right balance between government regulation and flexibility in delivering digital solutions
Notes: The federal government spends $80 billion a year on IT but does not receive $80 B worth of value –
Contracting for Agile development means finding the companies who make it their bread and butter and giving them the trust and flexibility to succeed in delivering the objectives that meet the mission of the government agency –
Agile allows for more money to be spent on actual product and not on contract overhead – which ultimately stretches limited budgets and gets solutions into the hands of those who need it

## Slide 15
USDS.GOV
Traci Walker, USDS