### Facilitation Instructions 

Activity: Maturity-Based Acquisition Strategy

### Audience

Cross-functional government teams involved in procurement, including program managers, acquisition professionals, IT, compliance, and legal stakeholders.

### Session Overview

Purpose:
Enable participants to understand how organizational maturity impacts acquisition strategy, identify risks unique to digital procurements, and apply maturity-aligned approaches.

Duration: 90–120 minutes

Materials Needed:

- Printed or digital copies of the document

- Whiteboard or virtual collaboration board (e.g., Miro, MURAL)

- Maturity Model handout (e.g., TechFAR Hub Maturity Model)

- Sticky notes or digital equivalent

### Session Agenda

| Time | Segment | Objectives |
| --- | --- | --- |
| 0–10 min | Welcome & Framing | Align session goals to participants' roles |
| 10–30 min | Why Maturity Matters | Introduce concept of maturity and associated risks |
| 30–60 min | Risk Axioms + Whole-System View | Identify systemic constraints and actionable solutions |
| 60–90 min | Maturity Model & Strategy Matrix | Apply tools to align strategy with real-world readiness |
| 90–120 min (Optional) | Case Walkthrough or ADEPT Example | Cement learning through peer discussion or real-world reflection |

### Facilitation Steps

### 1. Welcome & Learning Objectives (10 min)

- Share the four learning objectives.

- Icebreaker: “On a scale of 1–5, how mature do you think your agency is in digital service delivery—and why?”

- Connect the document to current procurement challenges in the group.

### 2. Why Maturity Matters (10–15 min)

- Walk through the section “Why Maturity Matters in Acquisition Strategy.”

- Discussion prompt: “What are the consequences of overestimating organizational maturity in digital projects?”

- Emphasize: Maturity ≠ agency size.

### 3. Foundational Risk Axioms (20 min)

- Introduce each axiom using a mini-scenario:

  - Axiom 1: Long contract stuck with underperforming vendor.

  - Axiom 2: Proprietary system, can’t pivot vendors.

  - Axiom 3: Misused fixed price in an unclear scope.

  - Axiom 4: Frustration in agile adoption curve.

- Group exercise: Match each axiom to a past challenge your team has experienced.

### 4. Whole-System Strategy Perspective (15–20 min)

- Use the “Problem with One-Off Strategies” section.

- Facilitate a discussion: “Which non-technical constraint—budget, staffing, culture, policy—has been the biggest barrier in your past procurements?”

### Tip: Use a fishbone diagram to map failures to root causes.

### 5. Maturity Assessment & Strategy Matrix (20–30 min)

- Provide an overview of digital maturity models.

- Interactive activity:

  - Distribute or project the TechFAR Hub or DSC maturity matrix.

  - Have teams self-rate their current maturity.

  - Discuss: “What types of acquisition approaches match where we are today—not where we wish we were?”

- Key message: Matching strategy to current maturity reduces risk and improves outcomes.

### 6. Optional Deep Dive (30 min)

- Walk through Maryland ADEPT case or a fictional scenario.

- Prompt: “How would your strategy change if your maturity level was lower/higher?”

- Use breakout groups if virtual or table teams if in person.

### Facilitation Tips

- Encourage honesty: maturity self-assessment only works if teams are candid.

- Use real-life failures and successes to anchor the material.

- Normalize that maturity-building is a journey, not a flaw.

- Keep discussions time-boxed to ensure momentum.